TABLE OF CONTENTS

Section 101 	Project Overview	2

101.1	Introduction	2

101.1.1	General Description	2

101.1.2	Background	2

101.1.3	Project Objectives	2

101.1.4	Works in Progress by Others	2

101.2	Scope of the Project	2

101.2.1	General	2

101.2.2	Process for Delivery	3

101.2.3	Deliverables	6

101.2.4	Material for Inspection by Tenderers	10

101.2.5	Material to be Loaned to the Consultant to Undertake Project	11

101.2.6	Principal Supplied Information	11

# Section 101 	Project Overview

## 101.1	Introduction

### 101.1.1	General Description

<Insert brief description of Project - include Locality Plan>

### 101.1.2	Background

#### 101.1.1.1	Previous Work

<Mention relevant investigations, including previous surveys, design and drawings that have been completed and include when they were completed and by whom.>

### 101.1.3	Project Objectives

<Insert Project objectives>

The Consultant shall liaise with the Principal’s Representative to ensure that the Project objectives are met.

### 101.1.4	Works in Progress by Others

<Insert details of any parts of the Project (or related works) being undertaken by others, including their contact details.>

## 101.2	Scope of the Project

### 101.2.1	General

The detailed design includes:

- Public Consultation

- Environmental Assessment

- Identification of Service Relocations

- Survey

- Geotechnical Investigation, Pavement and Surfacing Design

- Road Design

- Bridge Design

-	retaining walls etc

- Landscape Design

- Traffic Engineering

- <name all the intersections to be designed under the project>

- street lighting

- pedestrian/cyclist facilities

- road safety audits

- Tender Documentation

- Post-Design Support

- preparation of ‘as constructed’ drawings

<Example only - amend as required>

<The management of service relocations by the Consultant may sometimes be undertaken as Post-Design Support>

### 101.2.2	Process for Delivery

#### 101.2.2.1	Stages or Phases of Delivery

The project is separated into five phases:

Phase 1: 	Preliminary Design (15 % Review Report for Bridge Design)

Phase 2: 	Detailed Design (85 % Review Report for Bridge Design)

Phase 3: 	Tender Documentation

Phase 4: 	Final Submission

Phase 5: 	Post-Design Support

Formal submissions will be required at the completion of each of the design stages.  Refer to Clause 101.2.3 Deliverables for details on deliverables at the completion of each of the design stages.

The Principal’s Representative will review the submitted documents only when all documents for the stage are complete and are accompanied by a statement from the Consultant that the documents are complete and have been checked.  The Principal’s Representative will not commence the review of the preliminary design until all the information required to make meaningful assessment has been provided.  The Principal will accept no responsibility for any rework or re-design that results from proceeding beyond any phase before the output of that phase has been approved.

The primary aim of the Preliminary Design is to ensure that all issues associated with the works have been fully defined, affected parties consulted, options for resolution identified and evaluated, and preferred options either agreed and adopted or recommended for approval.  Refer also to Clause 206.3.3 Preliminary Design.

During the course of the preliminary design process the proposed alignment to be adopted shall be confirmed with the Principal’s Representative before the Consultant is committed to detailed survey and geotechnical investigations.

The Principal’s Representative's review and comment on the preliminary design does not release the Consultant from responsibility for adequacy of the design.  Any errors or inadequacies discovered between preliminary design and final design acceptance remain the Consultant's responsibility.

Following the Principal’s Representative's review of the detailed design drawings and contract documents, the Consultant shall make any corrections required, and produce final documents.  As well as original copies of documents, copies for distribution to contractors shall be supplied by the Consultant as detailed in Clause 209.2.6 Production of Major Works Tender Documents.

#### 101.2.2.2	Progress Meetings

The Consultant shall arrange regular progress meetings with the Principal’s Representative at ………….. intervals.

The meetings shall take place at ……………………………

The Consultant shall at each meeting present and discuss progress of the Project and all matters associated therewith.  A progress report as described in Section 101.2.2.3, may form the basis of each progress meeting, and should be circulated prior to the meeting.  The Consultant shall record minutes of each meeting and distribute the minutes to meeting attendees and parties to the Contract within three working days of the meeting.

#### 101.2.2.3	Progress Reports

The Consultant shall prepare regular (typically monthly) progress reports for submission to the Principal’s Representative outlining:

- progress on key tasks against planned progress

- unforeseen circumstances

- expenditure summaries

- future program implications

- actual and expected cost variations

- any other relevant issues

#### 101.2.2.4		Design Reports and Design Review Meetings

The Consultant shall submit interim design reports and hold formal design review meetings as indicated below so that the Principal’s Representative may review the various stages of the design and provide any direction necessary.  The desirable content and format of a design report for a road design project is detailed in the Road and Traffic Engineering Branch’s “Design Report Guideline”, refer to on-line Technical Library.  Refer to Section 206 for Bridge and Waterways Investigation design report requirements.

The meetings shall take place at ……………………………

Formal design review meetings are to be held at …………….. intervals.

The Consultant shall provide the details, reports and drawings to be presented at least 5 working days (excludes weekends and public holidays) before each interim design review meeting to allow the Principal’s Representative time for evaluation.  Sufficient detail shall be provided for the Principal’s Representative to evaluate all aspects of the design.

<Note on some projects the design review meetings may be combined with the progress meetings>

Preliminary Design Report

The Consultant shall prepare a preliminary design report describing the preliminary design of the road in accordance with Road and Traffic Engineering Branch’s “Design Report Guideline”, refer to on-line Technical Library.  The report shall provide a summary of the design considerations, non-adherence of design standards and any alternatives the Consultant wishes to be considered.

If bridge designs are included in the commission, the Consultant shall also report on the alternative design arrangements which have been considered with appropriate construction details, cost estimates and a recommendation of the preferred design.  Such considerations shall be in accordance with the requirements of Section 206 Structural Design.  A completed Design Criteria Sheet (in accordance with Section 206 Structural Design) and details of all design assumptions shall also be included in the report.

Final Design Report

A final design report to accompany the completed construction documents shall be submitted in accordance with Road and Traffic Engineering Branch’s “Design Report Guideline”, refer to on-line Technical Library.  The report shall be similar in format to the preliminary design report but modified to include matters that have arisen during the Principal’s Representative's review and the final design.

Copies of all documents shall be submitted to the Principal’s Representative for review, and consequent corrections shall be completed before handover.

The final report shall be supplied in accordance with Main Roads’ Asset & Geospatial Information Branch’s “Data Lodgement Guideline”, refer to on-line Technical Library.  The EIA report and EMP shall be supplied as detailed in Section 203 Environmental Management.

#### 101.2.2.5	Site Inspections/Visits

The Consultant is required to undertake a mandatory site visit either during Phase 1 or Phase 2 of the project.  As a minimum the Consultant’s Design Engineer and Road Designer need to attend this site visit.  The Consultant is to comply with the requirements of Clause 201.2 Property Access and Landowner Liaison with regards to the site visit.

### 101.2.3	Deliverables

<Refer also to the Tender Schedule G – Price Schedules>

<Fully define every item that will be delivered under this contract, including project specific standards and processes>

The work to complete this Brief, number of document copies to be supplied and delivery timetable is detailed below:

Phase 1: Preliminary Design

| Items | Bound Copy | Unbound Copy | Digital Copy | Timetable For Delivery |
| --- | --- | --- | --- | --- |
| Digital Ground Survey (Clause 202.4) | 0 | 0 | 1 | ? |
| Field Verified Plot of the defined survey project area (Clause 202.4) | 0 | 1 | 0 | ? |
| Aerial Photography & Digital Photogrammetric Mapping (Clause 202.6) | 0 | 0 | 1 | ? |
| Waterways Survey (Clause 202.5) | 0 | 0 | 1 | ? |
| Survey Control (Clause 202.3) | 0 | 0 | 1 | ? |
| Digital Rectified Images (Clause 202.7) | 0 | ? | ? | ? |
| Verified Cadastral Model (Clause 208.1) |  |  | ? | ? |
| Establishment of Digital Services Model (Clause 202.8) and Identification of Required Service Relocations (Clause 201.4.2) |  |  | ? | ? |
| Land Dealings Plans (Clause 208.2) |  |  | ? | ? |
| Draft Environmental Impact Assessment (EIA) Report and Draft Environmental Management Plan (EMP) (Section 203 Environmental Management) | 2 | 0 | 1 | ? |
| Draft Existing Pavement Assessment Report (Clause 204.3.10) | 2 | 0 | 0 | ? |
| Preliminary Geotechnical Investigation and Design (Clause 204.2) | N/A | N/A | N/A | ? |
| Draft Geotechnical Report (Clause 204.2.5) | 2 | 0 | 0 | ? |
| Preliminary Pavement Design (Clause 204.3) | N/A | N/A | N/A | ? |
| Draft Foundation Investigation Report (Clause 206.1) | 2 | 0 | 0 | ? |
| Preliminary Bore Information Drawings (Clause 206.1) | 0 | 2 | 0 | ? |
| Draft Waterways Investigation Report (Clause 206.2.4) | 2 | 0 | 0 | ? |
| Preliminary Road Design Drawings (Clause 205.20) | 0 | 2 | 0 | ? |
| Preliminary Stormwater Drainage Design (Clause 205.5) | N/A | N/A | N/A | ? |
| Preliminary Bridge Design Drawings (Clause 206.3.8) | 0 | 2 | 0 | ? |
| Preliminary Intersection Design (Clause 205.7) | N/A | N/A | N/A | ? |
| Preliminary Surfacing Design (Clause 204.4) | N/A | N/A | N/A | ? |
| Preliminary Surfacing Design Report (Clause 204.4.9) | 2 | 0 | 0 | ? |
| Preliminary Design Report (Clause 101.2.2.4) | 2 | 0 | 0 | ? |
| Preliminary Landscape Design Report (Section 207) | 2 | 0 | 0 | ? |
| Preliminary Landscape Design Drawings (Section 207) | 0 | 2 | 0 | ? |
| Preliminary Design Road Safety Audit Report (Clause 205.17) | 3 | 1 | 1 | ? |
| Public Communication - public display material as required for consultation process (Clause 201.3) | N/A | N/A | N/A | ? |
| Public Consultation Strategy (Clause 201.3) | N/A | N/A | N/A | ? |
| Liaison with Relevant Authorities (Clause 201.4) | N/A | N/A | N/A | ? |
| Services Investigation (Clause 201.4.2) | N/A | N/A | N/A | ? |

<Example only - amend as required>

<The Consultant may be required to review the concept design as part of Phase 1.  Refer to the Author’s Notes in Section 201 General Provisions.>

Phase 2: Detailed Design

| Items | Bound copy | Unbound copy | Digital copy | Timetable For Delivery |
| --- | --- | --- | --- | --- |
| Public Communication (Clause 201.3) | N/A | N/A | N/A | ? |
| Draft Service Relocation Strategy Report and Agreements (Clause 201.4.4) | 2 | 0 | 0 | ? |
| Final Geotechnical Investigation and Design (Clause 204.2) | N/A | N/A | N/A | ? |
| Final Pavement Design (Clause 204.3) | N/A | N/A | N/A | ? |
| Detailed Road Design Drawings (Clause 205.20) | 2 | 0 | 0 | ? |
| Detailed Bridge Design Drawings (Clause 206.3.8) | 2 | 0 | 0 | ? |
| Final Surfacing Design (Clause 204.4) | N/A | N/A | N/A | ? |
| Detailed Stormwater Drainage Design (Clause 205.5) | N/A | N/A | N/A | ? |
| Pegging Culvert Invert Levels (Clause 205.5.5) | N/A | N/A | N/A | ? |
| Pegging Off-road Drainage (Clause 205.5.7) | N/A | N/A | N/A | ? |
| Pegging of Floodway Shoulder Levels (Clause 205.5.8) | N/A | N/A | N/A | ? |
| Pegging of Abutment Locations for New Bridges (Clause 206.3.11) | N/A | N/A | N/A | ? |
| Detailed Signs and Road-markings Design (Clause 205.10 and 205.14) | N/A | N/A | N/A | ? |
| Detailed Intersection Design (Clause 205.7) | N/A | N/A | N/A | ? |
| Detailed Traffic Control Signal Design (Clause 205.11) | N/A | N/A | N/A | ? |
| Detailed Lighting Design (Clause 205.9) | N/A | N/A | N/A | ? |
| Retaining Wall Design (Clause 206.4) | N/A | N/A | N/A | ? |
| Sign Gantry Design (Clause 206.5) | N/A | N/A | N/A | ? |
| Noise Barrier Design (Clause 205.6) | N/A | N/A | N/A | ? |
| Screen Wall Design (Clause 205.6) | N/A | N/A | N/A | ? |
| Independent Bridge Design Verification (Clause 206.3.5) | N/A | N/A | N/A | ? |
| Detailed Design Road Safety Audit Report (Clause 205.17) | 3 | 1 | 1 | ? |
| Draft Traffic Management Plan (Clause 205.22) | 2 | 0 | 0 | ? |

<Example only - amend as required>

Phase 3: Tender Documentation

| Items | Bound copy | Unbound copy | Digital copy | Timetable For Delivery |
| --- | --- | --- | --- | --- |
| Book 1: Technical Specifications (Clause 209.2.2) | 10 | 1 | 9 | ? |
| Book 2: Preambles and Schedule of Rates and/or Bills of Quantities (Clause 209.2.3) | 10 | 1 | 9 | ? |
| Book 3: Roadworks Drawings (Clause 205.20) | 10 | 1 | 9 | ? |
| Book 4: Bridgeworks Drawings (Clause 206.3.8) | 10 | 1 | 9 | ? |
| Other: Final Information for Tenderers (Clause 209.2.4) | 10 | 1 | 9 | ? |

<Example only - amend as required>

Phase 4: Final Submission

| Items | Bound copy | Unbound copy | Digital copy | Timetable For Delivery |
| --- | --- | --- | --- | --- |
| Final Environmental Impact Assessment (EIA) report and Final Environmental Management Plan (EMP) (Section 203 Environmental Management) | 10 | 1 | 1 | ? |
| All associated environmental data and information generated as part of this Brief (Section 203 Environmental Management) | ? | ? | ? | ? |
| Final Service Relocation Strategy Report and Agreements (Clause 201.4.4) | 3 | 1 | 1 | ? |
| Final Geotechnical Report (Clause 204.2.5) | 3 | 1 | 1 | ? |
| Final Foundation Investigation Report (Clause 206.1) | 3 | 1 | 1 | ? |
| Final Bore Information Drawings (Clause 206.1) | ? | 1 | 1 | ? |
| Final Waterways Investigation Report (Clause 206.2.4) | 3 | 1 | 1 | ? |
| Final Road Design A1 Size Drawings (Clause 205.20) | ? | 1 | 1 | ? |
| Final Bridge Design A1 Size Drawings (Clause 206.3.8) | ? | 1 | 1 | ? |
| Final Landscape Design Report (Section 207) | 3 | 1 | 1 | ? |
| Final Landscape Design Drawings (Section 207) | ? | 1 | 1 | ? |
| Final Existing Pavement Assessment Report (Clause 204.3.10) | 3 | 1 | 1 | ? |
| Final Surfacing Design Report (Clause 204.4.9) | 3 | 1 | 1 | ? |
| Final Traffic Management Plan (Clause 205.22) | 3 | 1 | 1 | ? |
| Final Design Report (Clause 101.2.2.4) | 3 | 1 | 1 | ? |
| Bridge Design Summary and Load Rating Sheet (Clause 206.3.7) | 3 | 1 | 1 | ? |
| Road Design and Survey and Mapping Models (Clause 205.21) | 0 | 0 | 1 | ? |
| Structural Design Models (Clause 206.3.10) | 0 | 0 | 1 | ? |

<Example only - amend as required>

Phase 5: Post-Design Support

| Items | Bound copy | Unbound copy | Digital copy | Microfilm copy | Timetable For Delivery |
| --- | --- | --- | --- | --- | --- |
| Design modifications arising during construction (Clause 210.1) | N/A | N/A | N/A | N/A | ? |
| “As-Constructed” Road and Landscape A1 Size Drawings (Clause 210.6) | ? | 1 | 1 | 2 | ? |
| “As-Constructed” Bridge A1 Size Drawings (Clause 210.5) | ? | 1 | 1 | 2 | ? |

<Example only - amend as required>

<The management of service relocations by the Consultant may sometimes be undertaken as Post-Design Support>

The above lists are not necessarily inclusive of all activities to complete the Brief and tenderers shall be responsible for ensuring that they have adequate information to fully price the works.

<Example only - amend as required>

### 101.2.4	Material for Inspection by Tenderers

<List material to be made available for inspection.  Include any information that will assist the Consultant e.g. Geotechnical Reports etc. >

- Concept design drawings (full size).

- Concept design models (electronic).

- The following Main Roads project photography is available for this project and will be made available to the successful Consultant:

<Insert here details of available photography, specifically including: Project Title, Scale, Date of Photography, Colour or Black and White>

- Existing Bridge Drawings.

- Environmental Impact Assessment (EIA) Report.

- Bore Information.

<Example only - amend as required>

### 101.2.5	Material to be Loaned to the Consultant to Undertake Project

<List material that must be returned>

- Biological Surveys

- Aboriginal Heritage Study

### 101.2.6	Principal Supplied Information

Where standard drawings, standard designs, specifications, topographic surveys and similar information are freely provided by the Principal to the Consultant, such details are supplied solely for use by the Consultant on the Project.  Although supplied in good faith, it shall be the sole responsibility of the Consultant to determine their suitability for the Project and make such changes as considered necessary.  Standard drawings shall not be changed.

Material to be supplied to the Consultant to undertake the Project is as follows:

<List material that does not need to be returned>

1.	Traffic Counts/Accident Data

2.	Existing Scheme/Concept plan drawing

<Note the Consultant could obtain Traffic Counts/Accident Data from Main Roads Asset and Network Information Branch>

The following survey and mapping works have already been completed for this project: ………..

<List all survey and mapping works already been completed>

Topographic survey (or digital photogrammetric mapping) of the site area has been completed in accordance with Main Roads’ Asset & Geospatial Information Branch’s Guidelines and Standards and will be provided in Genio format.

<Also specify the system, format, and medium or reference to Digital Data Specifications at Section 202.9 Registration of Survey and Mapping Information with any restrictions.>

GUIDANCE NOTES

DELETE GUIDANCE NOTES FROM FINAL DOCUMENT AFTER USING FOR REFERENCE

All edits to downloaded Briefs shall be tracked (most word processing software allows this to be done automatically).  Deletions shall be struck through e.g. example.  Insertions shall be in italics e.g. example.  If all information relating to a clause is deleted, then the clause number should be retained and the words "NOT USED" should be inserted.

The proposed documents with tracked changes shall be submitted to Main Roads for review, prior to printing the final batch of documents.  When this final printing is carried out, changes are saved, and the tracked changes option is to be turned off.

The Custodian of this section of the Brief is Mr Con Magriplis (Principal Design Consultant) ph: 138 138.

- Concept Design Review

If the Consultant is required to review the concept design prior to commencing the preliminary design then the following clause shall be included, and affected clauses renumbered as necessary.

101.2.2.5	Concept Design Review

The Consultant is required to undertake a review of the concept design in accordance with Road and Traffic Engineering Branch’s “Design Review Guideline”, refer to on-line Technical Library.

Aspects to be consider in the review are as follows:

- Horizontal and vertical geometry

- Drainage

- Other (please specify)

<Example only - amend as required>

The Consultant shall produce a report that summarises the scope and findings of the review in accordance with Road and Traffic Engineering Branch’s “Design Review Guideline”, refer to on-line Technical Library.

- Design Verification

If the Principal’s Representative requires the Consultant’s Design to be verified then the following clause shall be included.

101.2.2.6	Design Verification

The Design Documentation (including specifications, models, calculations, material test results, drawings, calculations and reports) at the 15% completion stage (Phase 1) and 85% completion stage (Phase 2) must be verified in accordance with this clause.

The Design Verifier must verify, including carrying out independent calculations of key elements of that design, that each of the versions of the structural design, pavement and bituminous surfacing design, geometric road design, geotechnical design, traffic signal design, lighting design, waterways analysis, road marking and signing design and drainage design:

<Example only - amend as required>

- is appropriate for construction;

- that the design model matches the drawings;

- is carried out with the appropriate professional care and skill to be expected of a designer experienced in carrying out projects of a similar character, size and complexity as the Project; and

- complies with the Brief.

This verification must be confirmed in the Design Verifier’s report for each of the final versions of drawings.  The Consultant must provide written responses to all comments made in the Design Verifier’s report.  The Principal’s Representative is responsible for ensuring that appropriate action is taken in response to the findings of the verification.

The Principal’s Representative should consider the Verifier’s findings and the Consultant’s responses and should agree a course of action in consultation with the Consultant.  Some of the findings will be considered the responsibility of the Consultant and some a change in scope beyond the original commission.

The Consultant must ensure that the Design Verifier:

- is from a separate Consulting Firm and is independent of the Consultant and the Consultant’s subcontractors and subconsultants;

- is experienced in the design of engineering projects similar in character, size and complexity to the Project as well as experienced in the particular field for which verification is required under this Brief;

- is appropriately informed during the design phase of the Project in respect of the development of the Design Documentation including being copied any comments Main Roads’ Representative provides the Consultant in respect of the development of Design Documentation.