TABLE OF CONTENTS

SECTION 207	 LANDSCAPE DESIGN	2

# SECTION 207		LANDSCAPE DESIGN

<Refer to Guidance Notes.>

GUIDANCE NOTES

DELETE GUIDANCE NOTES FROM FINAL DOCUMENT AFTER USING FOR REFERENCE

All edits to downloaded Briefs shall be tracked (most word processing software allows this to be done automatically).  Deletions shall be struck through e.g. example.  Insertions shall be in italics e.g. example.  If all information relating to a clause is deleted then the clause number should be retained and the words "NOT USED" should be inserted.

The proposed documents with tracked changes shall be submitted to Main Roads for review, prior to printing the final batch of documents.  When this final printing is carried out, changes are saved and the tracked changes option is to be turned off.

The Custodian of this section of the Brief is Mr Murray Limb (Manager Environment) ph: 9323 4254.

For guidance on planning revegetation and landscaping works within a project (including appropriate contract arrangements) refer to the environmental guideline http://intranet/online/branches/environment/word/guide_revegetation.doc,

Also refer to the Main Roads Landscape Architect, if support is required.

Brief Customisation Steps

Step 1

Review the project commitments and site location to identify any specific requirements for revegetation and landscaping nominated for this project.

Define any specific extras, for example - any landscape concept plan drawings required for public display and consultation purposes?

Step 2

Confirm that a project revegetation strategy has been completed and reviewed prior to the Design Phase and includes any specific commitments identified in Step 1.

If a project revegetation strategy has not been completed, then modify the standard brief (http://intranet/online/branches/environment/word/brief_proj_reveg_plan.doc) and include this in Section 207 of the Standard Design Brief.

Refer to the Main Roads Landscape Architect if support is required at this stage.

Step 3

Confirm that the final design documentation for the project revegetation and landscaping works has been completed and reviewed.

The Principal’s Representative must confirm the documentation is up to date and relevant to the project.  All documentation must be provided to the Consultant to ensure the landscape design requirements are adequately considered in the design.  The review must confirm the specific project commitments identified in Step 1 and Step 2 have been addressed.

If a final design and tender documentation has not been completed, then scope the design and documentation requirements, based on the project commitments and recommendations in the project revegetation strategy and visual impact assessment (refer to Section 203).  Ensure these documents are referenced in the brief for the design documentation.

If a project is located in non-urban areas, then modify the standard brief (http://intranet/online/branches/environment/word/brief_proj_reveg_design.doc) and include this in Section 207 of the Standard Design Brief.

If a project is within an urban area, then modify the standard brief (http://intranet/online/branches/environment/word/brief_landscape_design.doc) and include this in Section 207 of the Standard Design Brief.

Refer to the Main Roads Landscape Architect if support is required at this stage.